PROJECT PLANNING PHASE

Development Timeline (8 Weeks):

Week 1: Requirement analysis

Week 2: Backend setup

Week 3: Jobs API

Week 4: Proposal API

Week 5: Frontend setup

Week 6: Dashboard development

Week 7: Testing

Week 8: Deployment

Risk Analysis:

- Data breach → JWT & hashing

- Performance issues → Pagination & indexing

- Scaling challenges → Stateless backend